Retrospective

Template

INSTRUCTIONS:

Answer the below questions. Remember to be honest about your experience. This will help the team make the necessary adjustments for the next sprint.

|  |  |
| --- | --- |
| Project Title: | Smart Voice Assistant for Automated Orders |
| Sprint #: | 1 |

|  |
| --- |
| What worked well this sprint? |
| In Sprint 1, we made good progress by finishing important features and linking many parts of the project. The team set up the chatbot and speech-to-text functions while completing key backend tasks like form checks, order tracking, and order placement. Regular meetings helped everyone stay on track and quickly solve problems. Each team member focused on their part—design for the web pages and backend operations—so that overall work moved forward steadily. This strong coordination laid a solid base for further improvements as the project grows. |
| What didn’t work so well this sprint? |
| Sprint 1 also faced some hurdles. We ran into issues connecting the front and back ends for order tracking, and the mobile design needed quicker feedback to improve consistency. A small error in calculating discounts meant we had to spend extra time testing. These problems pointed out that our communication between teams could be better and that earlier, more frequent testing might have caught these issues sooner. Although the sprint was productive overall, these challenges taught us that better coordination and proactive quality checks are needed. |
| What will we do to improve next sprint? |
| Next sprint, we will focus on tightening our teamwork and fixing integration issues faster by having closer cooperation between the front and back end teams. We plan to start testing more thoroughly at an earlier stage to catch errors like the discount bug quickly. We will also set up a more regular system for reviewing the mobile UI design so that any feedback is handled promptly. By boosting our testing and communication practices, we hope to build a more stable and reliable product and |