Sprint Schedule

# **Sprint 1**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Monday | Tuesday | Wednesday | Thursday | Friday |
| Sprint Planning (10am – 12pm) | Daily Standup (7pm – 7:13pm) | Daily Standup  (7pm – 7:15pm) | Daily Standup  (6:30pm–6:45pm) | Daily Standup  (7pm-7:15pm) |
| Discuss and clarify application requirements to ensure a shared understanding of the sprint goals.  **Task Allocation**:   * **Mudasir**: **Frontend and UI/UX design** for core pages (Home, About, Contact, Menu) and improving responsiveness. * **Abdul Rehman**: Add to Cart feature, Order Calculation, and Discount factor. * **Afzal**: Backend form automation, Order Tracking (frontend and backend), and chatbot integration. | **Mudasir**: Completed Homepage frontend and UI/UX design. Plans to start on About page.  **Abdul Rehman**: Worked on Add to Cart functionality. Plans to finalize frontend.  **Afzal**: Began Order Tracking (frontend). Plans to sync with backend. Blocker: Minor integration issues. | **Mudasir**: About page frontend and design complete. Plans to work on Contact page and start mobile responsiveness.  **Abdul Rehman**: Finalized Add to Cart. Plans to add Order Calculation.  **Afzal**: Synced Order Tracking with backend. Plans to test with sample orders. | **Mudasir**: Contact page and mobile responsiveness implemented. Blocker: Awaiting feedback on UI consistency.  **Abdul Rehman**: Order Calculation and Discount factor added. Plans to assist with form validation.  **Afzal**: Order Tracking testing completed. Working on form automation in the backend. | **Mudasir**: All core page designs finished, refining frontend responsiveness for mobile. Blocker: Awaiting feedback.  **Abdul Rehman**: Order Calculation done, working on backend form validation.  **Afzal**: Backend form automation in progress. |
| Daily Standup  (7pm – 7:10pm) | Daily Standup  (7pm – 7:15pm) | Daily Standup  (7pm – 7:05pm) | Daily Standup  (7pm – 7:10pm) | Sprint Review  (10am-11pm) |
| **Mudasir**: Working on chatbot UI/UX integration. Plans to start speech-to-text automation.  **Abdul Rehman**: Finalizing form submissions and validation (backend).  **Afzal**: Started backend form automation. Plans to connect it to frontend forms. | **Mudasir**: Completed chatbot UI integration. Plans to refine speech-to-text automation. Blocker: Speech model tuning required.  **Abdul Rehman**: Form submissions validated. Testing with mock data.  **Afzal**: Backend form automation completed. Plans to integrate order placing. | **Mudasir**: Speech-to-text automation refined. Finalizing conversation flow.  **Abdul Rehman**: Testing form validation and backend logic. Blocker: Minor bug in discount calculation.  **Afzal**: Order placing integrated. Testing backend automation. | **Mudasir**: Conversation chatbot integrated and functioning.    **Abdul Rehman**: Bugs in form validation fixed.  **Afzal**: Backend automation completed. Plans to conduct final testing. | **Successes:**   * **Chatbot and speech-to-text automation integrated successfully.** * **Form validation and order tracking completed.** * **Backend form automation and order placement functioning.**   **Improvements:**   * **Continue refining UI responsiveness for mobile devices.** * **Minor bug in discount calculation needs more testing.** |